Project_Proposal

BudgetWise

Sonam Eyden (02240175)

Department of Information Technology, CST

CTE204: Web application development

# 1.  Aim and Objective

BudgetWise began as a static React frontend built during Project-I. Although the interface covers income tracking, expense logging, budget planning, savings goals, and financial analytics, all data is currently hardcoded. No user input is persisted, and the analytics metrics are calculated from fixed arrays rather than real records.

The aim of Project-II is to transform BudgetWise into a working full-stack application by adding a Node.js and Express.js backend, a PostgreSQL database hosted on Supabase, and replacing every instance of static data in the frontend with live API calls.

The specific, measurable objectives are:

- Implement JWT-based user registration and login so each user's data is isolated and secure.

- Build a RESTful Express API with complete CRUD operations for at least five resource entities: transactions, budgets, goals, accounts, and income sources.

- Persist all financial records in a PostgreSQL database with a normalised schema, primary keys, and foreign-key relationships.

- Replace all hardcoded frontend data with Axios requests via apiClient.js, using React Query for caching and state management.

- Expose an analytics summary endpoint so the Dashboard and Analytics pages display live metrics computed from stored data.

- Ensure the application is fully responsive and functions correctly on both desktop and mobile viewports.

# 2.  Originality of Concept

BudgetWise is a meaningful extension of Project-I that goes beyond a simple data connection exercise. The application combines several domains of backend complexity within a single coherent product:

- Multi-entity financial modelling: six related database entities (users, transactions, budgets, goals, accounts, income sources) with relational foreign keys, not just a single resource table.

- Computed analytics: the analyticsService.js layer aggregates raw transaction and budget data into derived metrics — Total Balance, Net Savings, Remaining Cash, category breakdowns, and month-over-month trends — rather than simply returning stored rows.

- Cash-flow projection: Remaining Cash is calculated as total income minus expenses, budget spend plans, and committed savings allocations. This is a forecasting model, not a raw balance lookup.

- Financial health scoring: the analytics service produces a composite financial health score based on savings rate, budget adherence, and goal progress — a non-trivial business logic layer not present in basic CRUD projects.

- Layered architecture: the backend enforces a strict controller → service → repository separation, demonstrating enterprise-grade code organisation within the module scope.

These features collectively make BudgetWise a richer full-stack project than a standard task manager or student records system, while remaining achievable within the five-week period.

# 3.  Feasibility

The project is realistic for the five-week implementation window (Weeks 8–12) for the following reasons:

## 3.1  Pre-existing Frontend Foundation

The React frontend is already built from Project-I. All pages, components, and routing exist. The integration work in Week 11 involves replacing static data with apiClient.js calls, not building UI from scratch. This significantly reduces the overall workload.

## 3.2  Justified Technology Choices

| Layer | Technology / Libraries | Purpose |
| --- | --- | --- |
| Frontend | React, Vite, Tailwind CSS, React Router | Component UI, routing, responsive styling |
| Frontend | React Query (TanStack), Axios | API data fetching, caching, and mutation |
| Frontend | React Hook Form, Recharts | Form handling and analytics visualisation |
| Backend | Node.js, Express.js | RESTful API server and route handling |
| Backend | express-validator, helmet, cors, morgan | Validation, security, CORS, and logging middleware |
| Backend | jsonwebtoken, bcryptjs | JWT authentication and password hashing |
| Database | PostgreSQL via Supabase | Persistent relational data store |
| Dev Tools | nodemon, dotenv, Supabase SQL Editor | Development workflow and schema management |

Each technology choice is motivated by the assignment requirements and module content:

- Express.js is the specified backend framework in the assignment brief (Section 3.2).

- PostgreSQL via Supabase is a fully managed, free-tier database that eliminates server configuration overhead, making it well-suited to a student project timeline.

- React Query reduces boilerplate for data fetching and cache invalidation, keeping frontend code clean and readable.

- bcryptjs and jsonwebtoken are lightweight, well-documented libraries that satisfy the authentication requirements without introducing unnecessary complexity.

## 3.3  Risk Mitigation

- Backend–Frontend integration delay: The API contract (route paths, request/response shapes) will be finalised during Week 7 before coding begins, so frontend and backend can be developed in parallel.

- Schema changes mid-project: All six database entities are designed upfront in schema.sql during Week 8, with modular repository queries that are easy to update independently.

- Mobile responsiveness: Tailwind CSS's responsive utility classes are applied throughout Project-I's existing components. Continuous testing on mobile breakpoints will happen from Week 11 onwards.

# 4.  Expected Outcome

On completion, BudgetWise will be a fully functional full-stack personal finance manager with the following characteristics:

What the application will do Users can register and log in. Their session is managed with a JWT stored in the React auth context. Authenticated users can add, edit, and delete income and expense transactions, budget categories, savings goals, and bank accounts. The Dashboard page fetches live summary cards from the backend analytics endpoint: Total Balance, Net Savings, Savings Balance, and Remaining Cash. The Analytics page renders Recharts line charts, bar charts, and donut charts populated from monthly and category-level backend data. All data persists in the Supabase PostgreSQL database and survives page refreshes. The application is responsive and usable on both desktop and mobile screen sizes. Configuration (Supabase URL, JWT secret, port) is stored in .env files and excluded from version control.

For whom: BudgetWise is designed for individual users who want a single place to track their personal finances, monitor spending against budgets, and visualise saving progress over time — without relying on spreadsheets or disconnected notes.

The final deliverable consists of:

- backend/ — Express API with routes, controllers, services, repositories, middleware, and schema.sql.

- frontend/ — React + Vite application with all pages connected to the backend API.

- A live demonstration showing register → login → add transaction → view dashboard → view analytics, with data persisting across page refreshes.

# 5.  Work Plan

The table below covers the full project period from Week 7 (proposal) through Week 12 (final testing and demo preparation), mapping each week to a focused area of development and its concrete deliverables.

| Week | Focus | Deliverables |
| --- | --- | --- |
| Week 7 | Proposal & Planning | Submit project proposal; finalise REST API resource map, backend folder structure, and database schema design for all six entities. |
| Week 8 | Backend Setup & Database | Initialise Express server with middleware (helmet, cors, morgan, error handler); create Supabase PostgreSQL tables from schema.sql; configure .env and Supabase client. |
| Week 9 | Auth & Transactions API | Build JWT-based register/login endpoints; implement full CRUD for transactions with express-validator request validation, appropriate HTTP status codes, and error handling. |
| Week 10 | Budgets, Goals & Accounts | Implement budget, goal, income source, and account API endpoints; complete repository/service/controller layers for all remaining entities; integrate analytics summary endpoint. |
| Week 11 | Frontend Integration | Replace all static/hardcoded data in React frontend with Axios calls via apiClient.js; connect Dashboard and Analytics pages to backend; implement React Query caching. |
| Week 12 | Testing, QA & Demo Prep | End-to-end testing of all user flows; mobile responsiveness review; bug fixes; prepare live demo covering CRUD, data persistence, and analytics. |

Each week builds on the previous: the database schema is defined before the API is coded; the API is stable before the frontend is connected; and integration testing begins only once all endpoints are functional. This sequential dependency is intentional and reduces the risk of integration debt.

# 6.  Data Model Overview

The Supabase PostgreSQL database contains the following six entities. All non-user tables include a user_id foreign key to scope data per authenticated user.

- users — id, email, password_hash, display_name, currency preference, created_at.

- transactions — id, user_id, type (income | expense), amount, category, description, date.

- budgets — id, user_id, category, planned_amount, month (YYYY-MM).

- goals — id, user_id, name, target_amount, current_amount, deadline.

- accounts — id, user_id, name, type, balance, currency.

- income_sources — id, user_id, account_id (optional FK), name, amount, frequency.

Relationships: one user owns many transactions, budgets, goals, accounts, and income sources. Income sources may optionally reference an account to indicate which account receives the income.

# 7.  Success Criteria

BudgetWise will be considered complete when all of the following are true:

- The frontend fetches and mutates data through the Express backend for every page — no hardcoded arrays or static JSON remain.

- User data persists across page refreshes and browser sessions.

- Full CRUD is operational for transactions, budgets, goals, and income sources.

- The Dashboard and Analytics pages render live values computed from stored data.

- JWT authentication protects all non-public routes.

- The application renders correctly on mobile (< 768 px) and desktop (> 1024 px) viewports.

- All secrets are in .env and excluded from the Git repository.

- A live demonstration can walk through: register → login → add records → view dashboard → view analytics → verify persistence after refresh.

— End of Proposal —